## Slide 1: Image Detection of the Simpsons Characters
DAEN 690 Project
Summer 2019

## Slide 2: Image Detection - Simpsons
Team Members:
Manju Prasad
Ravi Rane
Zegang Liu
Yinchen Niu

## Slide 3: DAEN 690
Final Presentations
Project components completed
Project components integrated
Project supports final decision
Presentation made
Mid-Sprint 30 July;
Full Sprint 6 Aug
Project Sprints
Sprint
Milestone Goals
Presentation
Problem Definition and Project Plans
Problem (decision) defined
Understanding of complexity
Potential data source identified
Potential analytics identified
Project schedule defined
Participant roles assigned
Risks identified and mitigation plan
Mid-Sprint 28 May; Full Sprint 4 Jun
Data Sets
Data located and accessed
Initial processing underway
Risks identified and mitigated
Mid-sprint 11 Jun;
Full Sprint 18 Jun
Analytics/algorithms
Algorithms defined and coded
Initial applications completed
Risks identified and mitigated
Mid-sprint 25 Jun
& 2 Jul;
Full Sprint 9 Jul
Visualizations
Visualization concepts defined
Visualization implemented
Risks identified and mitigated
Mid-sprint 16 Jul;
Full Sprint 23 Jul
Project schedule defined

## Slide 4: Image Detection – Simpsons: Problem Definition and Planning
Mid-Sprint 1 Presentation
28 May 2019

## Slide 5: Sprint Goals
Participant roles assigned -
Project schedule defined
Problem (decision) defined
Understanding of complexity
Risks identified and mitigation plan
Github repository setup

## Slide 6: Image Detection – Simpsons: Organization
Team Roles:
  Product Owner – Ravi Rane
  Scrum Master – Manju Prasad
  Developer – Yinchen Niu
  Developer – Zegang Liu
Tools
  Team will use GitHub, Jupyter as our development resource.
  Will use YouTrack for tracking all Sprints.
  Blackboard, Slack, OneDrive for Journal and File Sharing for collaboration.
Business Rhythm:
Thursday evening – Collaborative session on dev task
Saturday Afternoon – PPT and Report sync up
Participant roles assigned

## Slide 7: Sprint 1 Schedule
Combined Sprint Backlog and Planning meeting – May 21, 2019 Lecture
a) Create initials set of stories (Backlog)
b) Each story the team will define a set of tasks to complete the story
c) Each story will have evaluation criteria for exiting the story (basically we have a high degree confidence that it is complete)
d) These stories will be entered into YouTrack Tool
e) At this point has created a set of stories for Sprint 1 (most likely this will be all the stories since they will be focused Problem Definition for the Project Team)
f) The Business Owner (DAEN 690 Instructors) will provide questions and feedback.
g) The Project Team should be creating Sprint 2 stories and entering them in the Project Backlog on YouTrack
Mid-Sprint – May 28, 2019. status and presentation is by the Team. The Business Owner will provide questions and feedback.
Sprint 1 – Demo — June 4, 2019.
  Product Owner - initial overview of the stories and each story will be briefed by a combination of Product Owner and Product Team Members
  Business Owner - questions and feedback.
Sprint 1 schedule defined

## Slide 8: Problem Definition
We want to classify Simpson characters from images and from videos. We also want to extend this functionality when we have multiple characters in an image. We should be able to recognize each individual character and draw bounding box around each. We need to have good interface to perform the classification.
Problem defined

## Slide 9: Problem Definition - Additional
Simpson is a very popular cartoon and our team was interested in working on an image analytics related project. On seeing the Kaggle dataset related to image detection of Simpson’s characters (as proposed in the Suggested Projects by our Professor), our team decided to work on this. The image dataset available on Kaggle.com has 20 folders (one for each Simpson character) with 400-2000 pictures in each folder. This image dataset is a collection of video frame captures from Simpson’s episodes. Dataset includes images that feature multiple characters in a single frame. We would like to build a model to distinguish between Simpson characters
Problem defined

## Slide 10: Potential Data sources
The dataset includes image sets for 20 characters from the Simpson’s. Each image set consists of 400-2000 pictures. Samples vary in size and picture backgrounds.
There may be insufficient images with multiple characters for tagging. This may require the team to generate additional frames with multiple characters.
File descriptions and explanations:
File simpson-set.tar.gz : This is an image dataset: 20 folders (one for each character) with 400-2000 pictures in each folder.
File simpson-test-set.zip. : Preview of the image dataset
File annotation.txt : Annotation file for bounding boxes for each character
Potential data sources identified

## Slide 11: Potential Analytics
Potential analytics identified
Data preparation including data cleaning and preprocessing
Explore Classification techniques for image classification using Neural Network algorithm techniques like CNN.
Use techniques like Faster R-CNN, Hybrid CNN for image tagging in multiple character per frame scenarios.
Include Visualization of model performance metrics.
Build a UI to execute the model and perform Simpson character detection/classification.
Explore creation of a generalized framework that can support any image classification/detection use case.
Explore ability to identify Simpson’s characters in a video at predefined intervals.
Explore use of open source tools and libraries like Github, Jupyter notebook, Keras, Tensorflow to aid development of image detection model.
Explore use of Cloud Computing, specifically, AWS Sagemaker to aid in development of ML model. There are costs associated with using AWS and team will determine if the AWS Educate credits will suffice in covering any costs.
Notes: Suggest we concentrate on Metadata and NLP and NOT Externals other than what results from associations between metadata and content

## Slide 12: Complexity [Team’s assessment of Project Complexity]
DAEN 690
Understanding of Complexity

## Slide 13: Risks and Planned Mitigations
Risk: Computing power required to run image detection code can be high. Risk of programs taking too long to run is possible. This may impact the amount of time the team has to test and implement.
  Probability: Medium
  Impact: High
  Mitigations:
    Use GMU’s Argo cluster
    Use Cloud Computing
Risk: Scope includes a few aspirational items, completing of which will be directly dependent on available time.
  Probability: High
  Impact: Medium
  Mitigations:
    Prioritization of tasks and communication with team/professors could help mitigate this risk.
Risks Identified and Mitigation Plan

## Slide 14: Assumptions
Images in the dataset are distinct enough to train an image recognition model.
Number of images for each dataset meet the minimal threshold to train a model that can predict with good accuracy.

## Slide 15: Reference
Shoji Kido; Yasusi Hirano; Noriaki Hashimoto Detection and classification of lung abnormalities by use of convolutional neural network (CNN) and regions with CNN features (R-CNN) https://ieeexplore.ieee.org/document/8369798
Suresh Prasad Kannojia; Gaurav Jaiswal Ensemble of Hybrid CNN-ELM Model for Image Classification https://ieeexplore.ieee.org/document/8474196
Faster R-CNN Shaoqing Ren, Kaiming He, Ross Girshick, Jian Sun https://arxiv.org/abs/1506.01497
Data Source: https://www.kaggle.com/alexattia/the-simpsons-characters-dataset

## Slide 16: Backup
Enter at your own risk

## Slide 17: Have some back up slides just in case!